# Gelan Boys’ Boarding School

ICT Department

Career Compass

Group Members

- Ebasa Getu

- Daniel Kibret

- Dawit Asfaw

- Bereket H/Mariam

- Nathaniel Dagim

- Fraol Merga

Submitted to: Mr. Feleke Admase

Date: 06/03/2026 G.C

Table of Contents

1. Background and Introduction	1

2. Problem Statement and Solutions	1

2.1. Blind Applications and Mismatching	1

2.2. Information Fragmentation	2

2.3. Lack of Progress Persistence	2

3. Project Objectives	2

3.1. General Objective	2

3.2. Specific Objectives	2

4. Proposed Solution & Features	4

4.1. The Discovery Engine	4

4.2. Career Path Visualization	4

4.3. The Progress Tracker	4

5. Webpage Designs and purposes	4

5.1. Home Page – Awareness & Entry Point	4

5.2. Analysis Page – Decision Engine	5

5.3. Paths Page – Action & Progress Tracking	5

5.4. Login Page – Access & Persistence	5

5.5. Privacy Policy and Terms of Service Page	6

6. Technical Specifications	6

6.1. Used Languages	6

6.2. Basic System Architecture	7

7. Student Team Roles & Responsibilities	8

8. Implementation Schedule (12-Week Agile Plan)	9

9. Functional Requirements (Detailed)	10

9.1. User Management (UM)	10

9.2. Recommendation Logic (RL)	11

9.3. Job API Integration (JA)	11

10. Non-Functional Requirements (Detailed)	11

10.1 Performance	11

10.2 Scalability	12

10.3 Accessibility	12

11. Risk Management & Mitigation	13

12. Conclusion	14

13. References	14

## 1. Background and Introduction

For very long time, we have seen people struggling to find jobs. Even worse than that, we have seen people struggle to work properly in their work environment/career. A study suggested that a person’s personality trait determines how productive the person is in certain careers.

This project is proposed to help individuals starting from high school to even university graduates find and follow the optimal career paths for them based on their skills and personality traits.

Most people never think that their personality traits never affect their work life, but these traits play an important role in everyone’s life. Someone who is artistic and social may find difficulties working in a career that needs someone who is investigative. That’s why we decided to develop Career Compass. These personality traits are mainly RIASEC and MBTI (Myers-Briggs Type Identification).

Career Compass is a sophisticated full-stack web application designed to address the systemic "rejection cycle" prevalent among students and early-career professionals. By integrating advanced personality psychometrics (MBTI and RIASEC) with hard-skill matching and live labor market data, the platform provides users with a data-driven "Compass" to navigate their professional journey.

Unlike traditional job boards that offer static listings, Career Compass focuses on Actionable Pathing. The platform identifies specific "gaps" in a user’s current profile, whether they be missing certifications, specific software proficiencies, or years of experience, and provides a persistent, authenticated checklist to track the acquisition of these requirements.

## 2. Problem Statement and Solutions

The transition from higher education to the professional workforce is currently inefficient both in Ethiopia and worldwide. This leads to high rates of "underemployment" and career dissatisfaction. This project identifies three critical failure points in the current system:

### 2.1. Blind Applications and Mismatching

Job seekers often apply for roles based on prestigious titles or salary expectations without understanding if their core personality traits or existing skill sets align with the day-to-day realities of the position. This results in high turnover rates and wasted recruitment resources.

### 2.2. Information Fragmentation

Career advice is currently decentralized. A student may take a personality test on one site, research salary data on another, and look for jobs on a third. There is no central "Source of Truth" that maps individual traits directly to required certifications and live job openings.

### 2.3. Lack of Progress Persistence

Career exploration is often treated as a one-time event rather than a continuous process. Most existing tools are session-based; once a user closes the browser, their research, analysis results, and "saved" paths are lost. Career Compass introduces persistence to ensure the user’s journey is tracked over months or years.

## 3. Project Objectives

### 3.1. General Objective

To design and develop a production-ready Minimum Viable Product (MVP) of Career Compass, a full-stack web application that intelligently guides high school students, university students, and graduates toward suitable career paths by integrating personality assessment (RIASEC and MBTI), skill evaluation, and real-time labor market data into one unified, persistent platform.

### 3.2. Specific Objectives

1. Develop an Intelligent Hybrid Matching System

- Design and implement a weighted career-matching algorithm:

  - 50% Skills

  - 30% RIASEC personality traits

  - 20% MBTI personality type

- Generate ranked career recommendations based on calculated compatibility scores.

- Ensure the system produces consistent and explainable results.

2. Implement Automated Gap Analysis

- Compare user profiles against selected career requirements.

- Identify missing skills, certifications, tools, and experience.

- Enable users to track progress toward fulfilling minimum job requirements.

3. Integrate Real-Time Labor Market Data

- Connect to external job market AIs such as:

  - Remotive

  - Adzuna

- Normalize and process live job listings.

- Display up-to-date salary ranges, demand levels, and job availability.

- Ensure data accuracy and consistency across the platform.

4. Provide Persistent and Secure User Experience

- Implement secure authentication and authorization.

- Allow users to:

  - Save career paths

  - Store assessment results

  - Maintain long-term progress records

- Ensure that user data persists across sessions and devices.

- Protect sensitive data using industry-standard security practices.

5. Centralize Career Intelligence

- Eliminate information fragmentation by integrating:

  - Personality assessment

  - Skill matching

  - Salary data

  - Certification requirements

  - Live job listings

- Create a single “Source of Truth” for career decision-making.

6. Optimize User Experience (UX/UI)

- Develop a modern, responsive interface.

- Ensure accessibility and mobile compatibility.

- Use data visualization (charts, scoring breakdowns) to make results clear.

- Deliver smooth navigation and intuitive workflows.

7. Reduce Blind Applications and Career Mismatch

- Provide data-driven recommendations instead of prestige-based assumptions.

- Align personality traits with real job environments.

- Encourage informed decision-making to reduce underemployment and dissatisfaction.

## 4. Proposed Solution & Features

### 4.1. The Discovery Engine

The heart of the platform is the Analysis Module. Users complete a multi-stage assessment covering technical proficiencies and psychological archetypes. The system then processes this data against a PostgreSQL database of career archetypes to suggest the top five most compatible roles.

### 4.2. Career Path Visualization

For every recommended role, the system generates a "Path Card." This card breaks down:

- Skill Requirements: Core competencies divided into "Must-have" and "Nice-to-have."

- Educational Thresholds: Necessary degrees or alternative certification paths.

- Salary & Growth: Projected earnings and industry demand metrics.

### 4.3. The Progress Tracker

Authenticated users gain access to a personal dashboard. Here, they can "enroll" in a career path. The system converts the missing requirements into a checklist. As the user earns certifications or learns skills, they update their profile, and the "Match Percentage" for their target role increases in real-time.

# 5. Webpage Designs and purposes

### 5.1. Home Page – Awareness & Entry Point

Purpose:
The Home page introduces Career Compass, explains its mission, and shows why the platform exists. It presents career statistics, platform goals, and live job insights to build credibility. Its main purpose is to move users from curiosity to action by directing them to start the analysis process.

Theme Options:

- Light mode: Clean white background with soft glass blur cards.

- Dark mode: Deep charcoal background with subtle glow accents.

- Minimal Apple-style aesthetic with glassmorphism and soft shadows.

- Smooth section reveal animations with reduced-motion support.

### 5.2. Analysis Page – Decision Engine

Purpose:
The Analysis page is the core intelligence center of the platform. It collects user inputs (RIASEC traits, MBTI type, and skills), runs the hybrid matching algorithm, and displays ranked career recommendations. It also shows salary insights, opportunity data, and (if logged in) past analysis history. Its purpose is to convert personality and skills into data-driven career direction.

Theme Options:

- Structured dashboard-style layout for clarity.

- Interactive chip-based selection UI.

- Score bars and visual breakdown indicators.

- Light/Dark mode support for focus and readability.

- Subtle animated transitions when results load.

### 5.3. Paths Page – Action & Progress Tracking

Purpose:
The Paths page transforms recommendations into actionable roadmaps. It displays required skills, certifications, experience levels, and salary expectations for each career. Authenticated users can track progress through a persistent checklist. Its purpose is to move users from “knowing” to “doing.”

Theme Options:

- Card-based grid layout for career paths.

- Progress bars and checklist UI elements.

- Clear visual distinction between completed and incomplete requirements.

- Light/Dark mode toggle with consistent visual tokens.

- Glass-style requirement panels for structured clarity.

### 5.4. Login Page – Access & Persistence

Purpose:
The Login page enables secure authentication through Google or email/password. It allows users to save their career roadmap, analysis history, and checklist progress across sessions. Its purpose is to unlock persistence and personalization within the platform.

Theme Options:

- Centered glass card layout for focus.

- Tab-based switch between Login and Register modes.

- Clear call-to-action buttons.

- Light/Dark compatibility.

- Minimal distractions to maintain trust and security emphasis.

### 5.5. Privacy Policy and Terms of Service Page

It is a page that briefly explains how the users’ data will be kept and/or used in the process.

It also explains what to expect and the conditions or terms of using the service

## 6. Technical Specifications

### 6.1. Used Languages

To ensure high performance and modern standards, the following stack has been selected:

- Frontend (The Interface): * React 18: For building a component-based, reactive UI.

  - Vite: As the build tool for lightning-fast development and optimized production bundles.

  - Tailwind CSS: For rapid, utility-first styling, ensuring mobile responsiveness and having a modern design that isn’t too flashy nor too boring.

  - Lucide-React: For a consistent and accessible iconography set.

- Backend (The Logic):  Node.js & Express: Providing a scalable, non-blocking environment for the REST API. This backend is most suitable for our project since we need fast, reliable and real-time updates for the website. Also using other backends like Django or Python Flask is possible but doesn’t necessarily fulfill the requirements of the project.

  - Zod: For strict runtime schema validation of all API requests.

  - Firebase Admin SDK: To verify user tokens and manage secure access to protected routes. Also to provide login API’s like Google Login in a very reliable way.

- Database (The Data): We have decided to use PostgreSQL to manage the complex relational data between Users, Skills, Careers, Certifications, Assessments, and Progress Tracking because the system relies heavily on structured relationships and many-to-many mappings. PostgreSQL provides strong performance, reliability, advanced indexing, and strict data integrity through foreign keys and constraints, ensuring that user progress and career-matching results remain accurate and consistent. Compared to MongoDB, which is better suited for flexible or unstructured data, PostgreSQL is more appropriate for handling complex joins, transactional operations, and structured queries required for weighted scoring, gap analysis, and persistent career roadmaps, making it the more secure and scalable choice for this project.

### 6.2. Basic System Architecture

Career Compass is built using a Decoupled Client–Server Architecture, ensuring scalability, security, and clean separation of responsibilities.

1. Client Side (Frontend)

The client handles UI rendering, interaction, and state management. It operates as a dynamic web application that communicates with the backend using JSON-based RESTful API requests. Key functions:

- Renders dashboards, recommendations, and job listings

- Manages user session state

- Sends authenticated requests with JWT tokens

- Performs basic client-side validation

Because it is decoupled, the frontend can evolve independently without affecting backend logic.

2. Server Side (Backend)

The backend manages the system’s business logic and data processing. Core responsibilities:

- Executes the career recommendation algorithm

- Handles database CRUD operations (profiles, checklists, saved jobs)

- Acts as a proxy for third-party Job APIs to prevent CORS issues

3. Security Layer

Authentication is implemented using JWT via Firebase. Security flow:

- User logs in with Google

- Firebase issues a signed JWT

- Users can only access their own data

This architecture ensures modularity, secure data handling, and long-term scalability suitable for production-level deployment.

## 7. Student Team Roles & Responsibilities

The team is structured to simulate a professional software development squad, with clear boundaries of responsibility.

| Role | Student | Detailed Responsibilities |
| --- | --- | --- |
| Project Manager | Ebasa Getu | Manages and leads group meet ups and tracks records. |
| Frontend Lead | Dawit Asfaw | Architecting the React application. Implementing global state, responsive layouts with Tailwind, and ensuring UI/UX consistency. |
| Backend Lead | Ebasa Getu | Designing the RESTful API routes. Implementing Express controllers and middleware for error handling and data validation. |
| Data Engineer | Daniel Kibret | Designing the database structure and recommending optimizations for it. |
| DevOps & Security | Ebasa Getu & Bereket H/Mariam | Managing Firebase Auth integration. Setting up CI/CD pipelines (GitHub Actions). |
| QA & Documentation | Fraol Merga & Nathaniel Dagim | Writing unit and integration tests. Managing the Job API normalization testing. Compiling the User Manual and SRS. |

## 8. Implementation Schedule (12-Week Agile Plan)

| Week No | Day | Goal |
| --- | --- | --- |
| 1 | Monday | Draft full project proposal (problem statement, objectives, scope, features) |
|  | Wednesday | Define system architecture (client-server model, database structure overview, API flow). |
|  | Saturday | - Finalize SRS document and divide roles among team members. |
| 2 | Monday | Create high-fidelity wireframes (homepage, dashboard, assessment page). |
|  | Wednesday | Design Database ERD (tables, relationships, constraints). |
|  | Saturday | Set up project management board and initialize GitHub organization with proper permissions. |
| 3 | Monday | Scaffold React frontend and Node backend projects. |
|  | Wednesday | Build static UI components (Navbar, Sidebar layout). |
|  | Saturday | Create Skills Lookup API and Personality Definitions API. |
| 4 | Monday | : Build Assessment Questionnaire UI. |
|  | Wednesday | Implement Recommendation Algorithm (Version 1 logic). |
|  | Saturday | Connect Questionnaire to backend logic and test basic flow. |
| 5 | Monday | Integrate Adzuna API. |
|  | Wednesday | Integrate Remotive API. |
|  | Saturday | Implement backend data normalization for job results. |
| 6 | Monday | Build “Career Paths” detail pages. |
|  | Wednesday | Implement “Gap Analysis” logic (compare user skills vs job requirements). |
|  | Saturday | Connect Gap Analysis results to the UI. |
| 7 | Monday | Integrate Firebase Authentication (Google & Email login). |
|  | Wednesday | Protect backend routes using JWT verification. |
|  | Saturday | Implement User Context in React (manage logged-in state securely). |
| 8 | Monday | Create Checklist persistence logic (save user progress in database). |
|  | Wednesday | Build User Dashboard UI. |
|  | Saturday | Connect Dashboard to saved career paths and history. |
| 9 | Monday | Seed database with 50+ career entries. |
|  | Wednesday | Add UI animations and smooth transitions. |
|  | Saturday | Implement Dark/Light mode toggle and improve overall UI polish. |
| 10 | Monday | Conduct Unit Testing and Integration Testing. |
|  | Wednesday | Perform cross-browser and mobile responsiveness audits. |
|  | Saturday | Final system review, live demo, and project submission. |

## 9. Functional Requirements (Detailed)

### 9.1. User Management (UM)

- UM-1: The system shall allow users to register using a Google Account.

- UM-2: Users must be able to update their "Technical Skill Profile" at any time.

- UM-3: User data must be stored securely and encrypted in transit.

### 9.2. Recommendation Logic (RL)

- RL-1: The algorithm must prioritize technical skills as 50% of the total score.

- RL-2: The system must suggest "Alternative Careers" if no direct 100% match is found.

- RL-3: Results must be updated instantly upon completion of the assessment.

### 9.3. Job API Integration (JA)

- JA-1: The system shall fetch live job listings every time a user views a Career Path.

- JA-2: Listings must be filtered by the specific career archetype selected.

## 10. Non-Functional Requirements (Detailed)

Non-functional requirements describe how well the system works, not just what it does.

### 10.1 Performance

Performance focuses on speed and smooth user experience so that the user can have both speed and functionality at the same time.

P-1: Fast Recommendation Engine
The system that suggests careers must give results in less than 2 seconds after the user submits their input.
This ensures:

- Users do not feel the system is slow.

- The website feels responsive and professional.

- Users stay engaged instead of leaving the page.

P-2: Fast Page Loading
All images, icons, and other files must be compressed and optimized so that the full page loads in under 3 seconds on a 4G internet connection.
This means:

- Images should be properly resized.

- Large files should be minimized.

- The website should avoid unnecessary heavy animations or scripts.

Fast loading improves user satisfaction and reduces bounce rate.

### 10.2 Scalability

Scalability means the system can handle more users without breaking or slowing down.

S-1: Stateless Backend
The backend should not store temporary session data inside the server itself. Instead, it should:

- Store user sessions in external services (like Firebase or a database).

- Allow multiple server instances to run at the same time.

This makes it easy to add more servers when traffic increases. If 100 users become 10,000 users, the system can scale horizontally by adding more cloud instances.

S-2: Indexed PostgreSQL Database
The PostgreSQL database must use indexes on important columns in the “Careers” table (such as career name, category, or ID).
Indexing:

- Makes searches much faster.

- Improves read performance.

- Reduces database load when many users are searching at once.

Without indexing, the database would scan every row, which becomes slow as data grows.

### 10.3 Accessibility

Accessibility ensures the website can be used by people with disabilities.

A-1: Follow WCAG 2.1 Level AA Standards
The user interface must follow Web Content Accessibility Guidelines (WCAG 2.1 Level AA).
This includes:

- Proper color contrast between text and background.

- Text alternatives (alt text) for images.

- Clear headings and structured content.

- Readable fonts and scalable text.

This ensures people with visual, hearing, or motor impairments can use the system.

A-2: Keyboard Navigation Support
All buttons, forms, links, and interactive elements must work using only a keyboard.
This means:

- Users can move through elements using the Tab key.

- Forms can be submitted without a mouse.

This is important for users who cannot use a mouse and rely on keyboard navigation.

These requirements ensure the system is not just functional, but fast, scalable, and usable by everyone.

## 11. Risk Management & Mitigation

| Potential Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| External API Rate Limiting | High | Implement a "Data Cache" on the backend to store job results for 1 hour to reduce API calls. |
| Database Schema Evolution | Medium | Use a migration tool (like Knex or Sequelize) to ensure all team members have synced DB versions. |
| Authentication Security | High | Utilize Firebase’s managed service to avoid storing sensitive credentials on our own servers. |
| Team Member Absence | Medium | Maintain "Shared Knowledge" through detailed documentation and weekly code reviews. |

## 12. Conclusion

Career Compass is more than just a job board; it is a strategic decision-support platform. By mapping the intangible (personality) and the tangible (skills) against the reality of the job market, we provide a blueprint for student success. The selected tech stack and the Agile 12-week schedule provide a robust framework to deliver a platform that is not only functional but also highly impactful for the modern workforce. All resources and codes will be available in Ebasa’s github repository using this link github.com/rootxtrem3/career-compass-IT.git.

## 13. References

- OpenAI Codex: optimize UI and animations across different platforms

- Stack Overflow: Solutions for some issues

- Remotive and Adzuna : Job list lookup API

- LinkedIn : job application and search links

- Google Firebase : database and API for login through Google Accounts

- ChatGPT : Providing insights and quicksteps for building and setup

- Claude Code

- Previous Year student proposal (from 2017 E.C): highlights for creating this proposal