CAREER COMPASS

School Project Proposal

A Web-Based Career Guidance and Job Application Support Platform

Submitted to: School Research and Project Committee

Prepared by: Group of 6 Students

Date: February 16, 2026

Academic Year: 2025-2026

Approval and Endorsement Page

Project Title: Career Compass - Personality and Skills Based Career Guidance Website

Proposed by: Student Development Team (6 Members)

This proposal is respectfully submitted for review and approval by the school panel.

The project aims to design and build a modern career guidance platform that helps students and job seekers identify suitable opportunities based on RIASEC, MBTI, and skills data.

Recommended Adviser: ________________________________

Panel Chair: ________________________________________

Panel Member: ______________________________________

Panel Member: ______________________________________

Date Approved: ______________________________________

Executive Summary

Career Compass is a student-built web platform designed to improve how learners and early job seekers search and apply for opportunities.

Instead of relying only on random browsing, the platform combines three core inputs: RIASEC interests, MBTI personality type, and user-selected practical skills.

The system then recommends suitable career opportunities and gives direct links where users can continue job searching.

The website contains three major pages:

1. Homepage: explains the platform goals, shows key labor-market statistics, and presents the user journey.

2. Analysis Page: allows users to choose RIASEC, skills, and MBTI; outputs matched opportunities; includes links to RIASEC and MBTI tests.

3. About Us Page: presents project identity and essential contact information.

This proposal covers rationale, objectives, scope, technical plan, team roles, timeline, budget, risk management, and expected outcomes.

The project will be completed by a team of six students under adviser supervision and is structured for delivery within one academic term.

Background and Rationale

Many students and young applicants struggle to identify career paths that match both personality and abilities.

Typical job searching behavior focuses on position titles without enough self-assessment, causing low-fit applications and reduced confidence.

Career Compass addresses this gap by integrating structured career frameworks into a single student-friendly interface.

RIASEC helps classify interest patterns, MBTI supports personality reflection, and a skill picker captures practical strengths.

Combining these three layers creates more focused and personalized opportunity suggestions.

Educational value of this project includes:

- Applying full software development lifecycle methods in a real school context.

- Practicing design thinking, front-end engineering, content writing, and quality assurance.

- Building a portfolio-grade product with direct social utility for students and peers.

The proposal aligns with school goals on digital innovation, employability readiness, and collaborative project-based learning.

Project Objectives and Success Metrics

General Objective:

To develop and deploy a modern, minimal, multipage career guidance website that recommends suitable job opportunities based on personality and skills inputs.

Specific Objectives:

1. Build a responsive website with homepage, analysis page, and about page.

2. Implement RIASEC selection, skill selection, and MBTI selection workflow.

3. Generate career opportunity suggestions with clear fit indicators.

4. Provide reliable links for users to take MBTI and RIASEC tests.

5. Apply modern UI style principles: blurred cards, smooth scroll animation, and clear visual hierarchy.

Success Metrics:

- Functional completion of all three pages and all required user interactions.

- Mobile and desktop compatibility with consistent usability.

- At least 90% pass rate in team test checklist (UI, logic, links, responsiveness).

- Positive usability feedback from pilot users (students/classmates).

Scope, Features, and Deliverables

In Scope Features:

- Multipage React website with unified navigation.

- Homepage with project overview, goals, and current career statistics section.

- Analysis page with: (a) RIASEC chooser, (b) skill chooser, (c) MBTI chooser.

- Recommendation output cards showing suitable opportunities and fit score.

- Direct external links to MBTI and RIASEC tests.

- About Us page with contact details.

- Glassmorphism card blur effects and reveal animations throughout the interface.

Out of Scope (for Phase 1):

- User account registration and authentication.

- Live third-party hiring API integrations.

- Automated CV parsing and machine learning model training.

Final Deliverables:

1. Source code repository.

2. Working web build/demo.

3. Test report and bug-fix log.

4. Project documentation and this formal proposal.

Technical Approach and Methodology

Development Stack:

- Frontend Framework: React (Vite build setup).

- Styling: Custom CSS with responsive layout, glass blur cards, and animation utilities.

- State and Logic: Component-level state and recommendation scoring module.

Methodology:

The team will use an iterative build-test-improve cycle over weekly sprints.

Each sprint includes planning, implementation, peer review, testing, and retrospective notes.

System Flow:

1. User enters analysis data (RIASEC, skills, MBTI).

2. Career matching logic computes fit score for predefined opportunity set.

3. UI displays ranked results and job-link actions.

Quality Controls:

- Code review before merge to main branch.

- Cross-device testing (mobile/tablet/desktop).

- Link validation and accessibility checks (contrast, readability, keyboard usability).

Team Composition and Role Assignment (6 Students)

Student 1 - Proposal Writer and Documentation Lead

Responsibilities: write the proposal, maintain meeting minutes, compile progress reports, prepare presentation narrative, and finalize documentation.

Student 2 - Project Manager and Scrum Coordinator

Responsibilities: sprint planning, task assignment, schedule tracking, risk follow-up, and adviser coordination.

Student 3 - UI/UX Designer

Responsibilities: visual direction, layout wireframes, typography/color system, interaction consistency, and user-flow clarity.

Student 4 - Frontend Developer

Responsibilities: implement page structure, navigation, responsive components, and animation behavior.

Student 5 - Logic and Integration Developer

Responsibilities: implement recommendation engine, input validation, data modeling, and external link integration.

Student 6 - QA, Testing, and Deployment Lead

Responsibilities: test plan creation, bug tracking, regression checks, release readiness, and deployment checklist.

All members participate in peer review and final defense preparation.

Implementation Schedule and Milestones

Proposed Duration: 8 weeks

Week 1: Requirements confirmation, role assignment, and proposal finalization.

Week 2: UI wireframing, design system setup, and repository configuration.

Week 3: Homepage development and animation implementation.

Week 4: Analysis page structure and selection input modules.

Week 5: Recommendation logic integration and result rendering.

Week 6: About page completion, content pass, and polish cycle.

Week 7: Full testing cycle (functional, responsive, link checks, bug fixing).

Week 8: Final deployment, documentation handover, and panel presentation.

Milestone Gates:

- Gate A: Design approved.

- Gate B: Core features complete.

- Gate C: Testing sign-off.

- Gate D: Final presentation and submission.

Budget, Resources, and Sustainability Plan

Estimated Budget (School Project Scale):

- Internet and cloud usage allowance: USD 30

- Documentation and printing costs: USD 20

- Contingency reserve (10%): USD 10

Total Estimated Budget: USD 60

Required Resources:

- Six student laptops or shared lab workstations.

- Stable internet access.

- Git repository platform and browser testing tools.

Sustainability and Maintenance:

- Maintain modular code structure for future student batches.

- Provide quick-start README and handover notes.

- Keep a known-issues list and enhancement backlog.

- Plan optional Phase 2 features: account system, data API, and analytics dashboard.

Risk Management, Ethics, and Conclusion

Key Risks and Mitigation:

- Schedule delay risk: controlled via weekly checkpoints and strict task ownership.

- Quality risk: controlled via peer review and dedicated QA role.

- Scope creep risk: controlled by fixed Phase 1 boundaries.

Ethical and Academic Considerations:

- The system gives guidance, not deterministic life decisions.

- Users are encouraged to combine recommendations with adviser counseling.

- External test links are provided transparently and used at user discretion.

Conclusion:

Career Compass is a feasible, high-value school project that combines technical depth with practical student benefit.

The six-student team structure ensures clear accountability, while the phased plan ensures delivery quality.

Approval of this proposal will allow the team to proceed with implementation and final project defense within the target term.

Prepared by: Student Development Team (6 Members)